|  | # ST20-2 Post Oak Road (Burton to Aubrianna) |  |  |  |  | Austin Abrahams Director of Public Works |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Construction 0% ¦ START Date: 7/10/2023 ¦ COMPLETION Date: 10/28/2023 |  |  |  |  |  |  |  |
|  |  |  |  |  |  | Engineer: Meyer & Associates Inc. Bid Date: 10/26/2022 Notice of Award: 11/3/2022 Bid Award Amount: $4,143,343.92 Contractor: Prairie Contractors, LLC Notice to Proceed: 7/10/2023 Est. Sub. Completion Date: 10/28/2023 |  |  |
|  | # Scope of WOrk |  |  |  |  |  |  |  |
|  | Project will consist of removal of existing roadway and repour of concrete roadway. |  |  |  |